PRE-DEVELOPMENT APPROVAL PACK

BOOKDOC2026 Clinic Management SaaS - Delhi Pilot

Prepared: 2026-08-09

Product focus: Physiotherapy and Orthopaedics clinic management

Deployment: One centrally operated multi-tenant SaaS deployment

Document status: Baseline for stakeholder review - implementation not authorized

Decision requested: Approve this pack as the pre-development baseline and authorize the remaining discovery workshops and evidence collection only. This document does not authorize code, database migration, vendor purchase or clinical go-live.

# 1. Executive baseline

BOOKDOC2026 will be a centrally operated clinic-management SaaS serving independent clinic customers. Each customer is an isolated tenant with its own organizations and branches. Delhi is the first pilot jurisdiction, and Physiotherapy plus Orthopaedics are the first specialty configurations.

| Dimension | Approved planning value | Status |
| --- | --- | --- |
| Clinic tenants | 10 in year one; 50 by year three | Confirmed |
| Typical clinic | 1-20 staff; fewer than 10 branches | Confirmed |
| Normal tenant capacity | Up to 100,000 registered patients; about 100 appointments/day | Confirmed |
| Large owner tenant | About 20x normal data; about 2,000 appointments/day | Confirmed |
| Onboarding | Clinic-submitted or operator-created application; platform approval before activation | Confirmed |
| Branch configuration | Authorized branch administrator; no platform approval | Confirmed |

# 2. Product and architecture decisions

Use the SDTS.ERP2026 modular-monolith pattern with BookDoc2026 namespaces and module-owned schemas.

Use Tenant -> Organization -> Branch as the durable commercial and security hierarchy.

Keep platform-operator control-plane access separate from clinic Admin, Portal and patient experiences.

Use one SQL Server database initially with mandatory tenant scope; database-per-tenant is not assumed.

API owns commands, permissions, monitoring and administration. Production durable work runs in a separate Worker process.

Admin owns report management and scheduling; Portal exposes permission-approved operational reports.

Browser/PDF is normal printing. A constrained local agent may later print only receipts, queue slips and labels.

MAUI starts with patient journeys after stable APIs; staff stages follow field validation.

# 3. Clinic onboarding and branch governance

A clinic applicant submits an onboarding form and secured evidence, or a platform operator directly creates the application.

The system resolves the current platform-managed document-type requirements for jurisdiction and clinic type.

A platform operator reviews evidence, records reasons and explicitly approves, rejects or requests resubmission.

Approval provisions the isolated tenant and first owner; submission alone creates no active tenant access.

Authorized branch administrators manage allow-listed branch branding and invoice/receipt numbering with branch scope, version and audit controls.

Domains and communication identities remain unusable until required provider/legal verification succeeds; no BOOKDOC platform approval is required.

Control: Only platform operators may create, version, activate or retire onboarding document types. Files remain in secured document storage with validation, malware/quarantine state, hashing, access audit, expiry and replacement lineage.

# 4. Roles and host ownership

| Role | Primary experience | Key outcome | Critical restriction |
| --- | --- | --- | --- |
| Platform operator | Control plane | Approve tenants; manage document types; monitor verification | No standing clinical access |
| Clinic owner/admin | Admin + permitted Portal | Configure and govern own tenant/branches | No tenant activation or platform catalog control |
| Receptionist | Portal | Patients, booking, arrival and queue | Masked clinical/financial fields |
| Doctor/Orthopaedist | Portal; MAUI later | Encounter, prescription, investigation and sign | Care relationship and branch scope |
| Physiotherapist | Portal; MAUI later | Assessment, care plan, sessions and discharge | Prescription authority not implied |
| Nurse | Portal; MAUI later | Vitals, queues and assigned tasks | Signing/prescribing separately granted |
| Cashier | Portal | Invoice, payment, receipt and close | Refund/discount approval separated |
| Radiology/Lab technician | Portal | Department worklist and status | Verification/release separately granted |
| Patient | Patient Portal + MAUI | Own bookings, queue, bills and released records | Self/approved representation only |

# 5. Specialty preparation

## 5.1 Physiotherapy

The specialty extension covers initial assessment, pain/range-of-motion/strength and functional baselines, goals-based care-plan versions, scheduled therapy courses, session documentation, exercise programs, reassessment and discharge/referral. Package consumption must never erase clinical session evidence.

## 5.2 Orthopaedics

The specialty extension covers musculoskeletal history and examination, body site and laterality, red flags, imaging/investigation order and review, diagnosis, medication, clinic procedures, physiotherapy referral, external surgery/hospital referral and follow-up. A schedule or proposal never proves that a procedure occurred.

Specialty gate: Ten anonymized acceptance cases per specialty, approved templates/outcome tools, professional permissions, red-flag behavior, consent, signing/amendment, documents and billing rules are required before clinical implementation.

# 6. Reporting, Worker and printing

| Area | Target decision | Legacy retirement evidence | Status |
| --- | --- | --- | --- |
| Backend Worker | Typed durable handlers; API-hosted development and separate production Worker | Task inventory, shadow/parallel run, retry/dead-letter/idempotency | Proposed |
| Reporting | HTML preview, PDF, XLSX and CSV; Admin schedules; Portal operational catalog | 45 primary layouts + 43 variants classified and golden-tested | Proposed |
| Snapshots | Regenerate operations; retain issued clinical/financial/official outputs | Historical accessibility and retention approval | Proposed |
| Printing | Browser/PDF first; agent only receipt/slip/label | Offline, duplicate, wrong-branch and printer evidence | Deferred |

# 7. India and Delhi preparation

The pack uses the DPDP Act/Rules, ABDM Health Data Management Policy, EHR Standards for India and GST invoice rules as design inputs. Delhi establishment, professional registration, prescription, biomedical-waste, fire/building and diagnostic obligations require named legal and clinic review. The software will capture configurable evidence and expiry; it will not claim to certify compliance automatically.

MeitY DPDP Rules 2025: https://www.meity.gov.in/documents/act-and-policies/digital-personal-data-protection-rules-2025-gDOxUjMtQWa

ABDM Health Data Management Policy: https://abdm.gov.in/static/media/health_management_policy_bac9429a79.80f74bc3e039c00acd4f.pdf

Delhi Health forms/acts/rules: https://health.delhi.gov.in/health/forms-act-rule

Delhi Physiotherapy Council: https://health.delhi.gov.in/health/delhi-physiotherapy-and-occupational-therapy-council

# 8. Implementation readiness

| Gate | Evidence required | Current result | Next action | Status |
| --- | --- | --- | --- | --- |
| Discovery | Live schema, anonymized sample, secret rotation | Not met | Obtain source evidence | Blocked |
| Security/privacy | Threat model, data-flow map, tenant isolation, Delhi review | Not met | Name reviewers | TBD |
| Physiotherapy | Approved templates/measures and 10 cases | Not met | Run specialty workshop | TBD |
| Orthopaedics | Approved exam/procedure/referral and 10 cases | Not met | Run specialty workshop | TBD |
| Database/migration | Profile, ownership, mappings and reconciliation | Not met | Profile live database | Blocked |
| Worker | Legacy task inventory and controlled replacement design | Not met | Inventory service tasks | TBD |
| Reports | 45+43 catalog, owners and golden evidence | Not met | Run report classification | TBD |
| Operations | RPO/RTO, concurrency, vendors, support and recovery | Not met | Complete operational decisions | TBD |
| Reference slice | Tenant/branch/catalog/API/audit/Worker/isolation | Not authorized | Start after gate approval | Blocked |

# 9. Deliverable index

The version-controlled Markdown master remains the authoritative navigator. The following working artifacts support workshops and approvals:

| Artifact | Purpose | Format |
| --- | --- | --- |
| BOOKDOC2026-Requirements-and-Traceability | Roles, workflows, requirements, tests, risks and decisions | XLSX |
| BOOKDOC2026-Migration-Data-and-Reports | Screen map, data dictionary, migration map, report and onboarding catalogs | XLSX |
| BOOKDOC2026-API-and-Operational-Readiness | API permissions, integrations, environments, gates and volumes | XLSX |
| BOOKDOC2026 Pre-development Approval Pack | Formal review and sign-off summary | DOCX + PDF |
| Pre-development diagrams | Architecture, onboarding and durable-work flows | Markdown/Mermaid |

# 10. Approval record

Approval confirms the planning baseline and permission to continue discovery and preparation. It does not authorize implementation, production data movement, vendor purchase or go-live.

| Role | Name | Decision | Signature / evidence reference | Date |
| --- | --- | --- | --- | --- |
| Product owner | TBD | Approve / revise | TBD | TBD |
| Clinical safety owner | TBD | Approve / revise | TBD | TBD |
| Finance owner | TBD | Approve / revise | TBD | TBD |
| Privacy/legal reviewer | TBD | Approve / revise | TBD | TBD |
| Architecture owner | TBD | Approve / revise | TBD | TBD |
| Operations owner | TBD | Approve / revise | TBD | TBD |

## Approval conditions

All TBD or Blocked items remain visible and are assigned before their dependent module begins.

No production credentials, patient records or unredacted extracts are added to the planning repository.

Changes to scope, tenancy, specialty safety, estimates or release gates update the master, register and affected workbooks.

Implementation begins only through the readiness gate and a separately approved reference-slice backlog.